IDEATION & SOLUTION DISCOVERY

Automated Network Request Management

ServiceNow | Brainstorming • Concept Development • Prioritization

| Document Phase | Ideation | Project Platform | ServiceNow |
| --- | --- | --- | --- |
| Project Type | Network Service Request Automation | Decision Model | Value × Feasibility |
| Date | 02-10-2026 | Version | 1.0 |

1. Why This Ideation Was Started

The team began with the operational problem rather than selecting ServiceNow features first. The objective was to discover a practical way to make network-service requests easier to submit, easier to approve, easier to fulfil, and easier to track.

The ideation therefore considers the complete request journey—from the user's first request through approval, fulfilment, notification, and closure—while keeping the first release achievable within a ServiceNow environment.

2. Problem Framing Canvas

| Who experiences the problem? | End users, approvers, IT administrators, and the network fulfilment team. |
| --- | --- |
| What is difficult today? | Network requests may require repeated information gathering, manual routing, approval follow-up, fulfilment coordination, and status communication. |
| Where is the opportunity? | Create one controlled ServiceNow journey for request capture, decision-making, fulfilment, and communication. |
| What should improve? | Consistency of request data, turnaround, visibility, governance, and user experience. |
| What should not be automated blindly? | Security-sensitive decisions and infrastructure changes that require human authorization or controlled fulfilment. |
| What is the first-release boundary? | Catalog + guided form + approval + Flow Designer orchestration + fulfilment task + notification + tracking. |

3. Opportunity Areas

Instead of brainstorming individual ServiceNow components first, the team defined opportunity areas around the user journey.

| A — Ask Make network services discoverable and requestable through a guided Service Catalog experience. | B — Qualify Capture complete, consistent information and prevent avoidable incomplete requests. | C — Decide Move requests to the right approver using controlled approval logic. | D — Orchestrate Coordinate approvals, tasks, state changes, and notifications using Flow Designer. |
| --- | --- | --- | --- |
| E — Fulfil Give the network team structured, actionable fulfilment work instead of unstructured requests. | F — Inform Keep requesters and stakeholders aware of important lifecycle events. | G — Govern Protect data, separate roles, preserve traceability, and support audit requirements. | H — Learn Use request data to identify volume patterns, delays, and future automation opportunities. |

4. Idea Cards — From Problem to Solution

| ID | Concept | What it solves | Value | Feasibility | Release |
| --- | --- | --- | --- | --- | --- |
| 01 | Guided Network Request | A Service Catalog experience that asks only relevant questions and makes the request understandable to non-technical users. | High | High | MVP |
| 02 | Request Quality Gate | Validation rules that check mandatory network information before the request enters fulfilment. | High | High | MVP |
| 03 | Approval Decision Engine | Controlled approval routing based on request characteristics and organizational rules. | High | High | MVP |
| 04 | Fulfilment Orchestrator | Flow Designer coordinates approval completion, task creation, assignment, state transitions, and notifications. | High | High | MVP |
| 05 | Fulfilment Work Pack | Automatically provide the network team with a structured task containing the information needed to act. | High | High | MVP |
| 06 | Lifecycle Visibility | Expose meaningful status changes so requesters know where their request is without repeatedly contacting IT. | High | High | MVP |
| 07 | Governance Guardrail | Role-based access and ACLs ensure users see and perform only the activities appropriate to their role. | High | Medium-High | MVP |
| 08 | Service Performance Lens | Reports identify request volumes, processing stages, and recurring bottlenecks. | Medium-High | Medium-High | Phase 2 |
| 09 | Infrastructure Connector | Future integration with network/infrastructure platforms for controlled downstream actions. | High | Medium-Low | Future |
| 10 | AI Request Assistant | Future AI-assisted classification, summarization, or routing with human oversight for sensitive decisions. | Medium-High | Low-Medium | Future |

5. Concept Fusion — The Strongest End-to-End Journey

The team did not select one isolated idea. The stronger concept emerged by combining the ideas that solve consecutive stages of the same journey:

| 1. Discover User opens the ServiceNow Service Catalog and selects the appropriate network service. | 2. Capture A guided form collects the required request information. |
| --- | --- |
| 3. Validate The request is checked for completeness and consistency. | 4. Approve The request follows the defined approval path. |
| 5. Orchestrate Flow Designer moves the request through the required lifecycle. | 6. Fulfil A structured task reaches the network fulfilment team. |
| 7. Inform Notifications communicate important status changes. | 8. Close & Learn Completion is recorded and data becomes available for reporting and future improvement. |

6. Decision Framework

The ideas were assessed with a simple decision framework rather than treating every possible enhancement as part of the first release.

| Criterion | Question | High score means… | Why it matters | Used for |
| --- | --- | --- | --- | --- |
| Business value | Does it directly improve the network-request problem? | Strong direct benefit | Keeps the project problem-focused | MVP selection |
| Feasibility | Can it be implemented with available ServiceNow capabilities? | Practical to build | Controls scope and delivery risk | MVP selection |
| Automation value | Does it remove repeatable manual work? | High automation potential | Supports the core project objective | MVP selection |
| Governance value | Does it improve control, traceability, or security? | Stronger control | Prevents automation from becoming uncontrolled | Architecture |
| Dependency | Does it require external systems or infrastructure access? | Few dependencies | Makes first release easier to demonstrate | Release planning |

7. Priority Zones

| Zone | Meaning | Ideas |
| --- | --- | --- |
| BUILD NOW | High value + high feasibility | Guided request, validation, approval routing, Flow Designer, fulfilment task, lifecycle visibility |
| BUILD NEXT | Useful operational improvement with manageable effort | Reporting, dashboards, richer operational insights |
| EXPLORE LATER | High potential but dependent on other systems or maturity | Infrastructure integrations, AI-assisted routing, collaboration integrations |

8. Selected Concept

Automated Network Request Management — A ServiceNow solution that turns a network-service request into a controlled digital workflow: guided submission, quality validation, approval, automated orchestration, structured fulfilment, stakeholder notification, and traceable closure.

9. What Makes the Concept Distinct

• Journey-first design: the ideation is organized around what happens to a request, not around a list of platform features.

• Quality-before-automation principle: the system improves request quality before passing work to the fulfilment team.

• Human-in-the-loop governance: automation coordinates decisions but does not assume that every infrastructure action should be automatic.

• Operational handoff design: fulfilment tasks are treated as a separate work product with clear ownership.

• Built-in extensibility: integrations, analytics, collaboration channels, and AI are planned as controlled extension points.

• Demonstrable MVP: the first release can be demonstrated completely inside ServiceNow without depending on external infrastructure.

10. Ideation Outcome

The brainstorming stage resulted in a focused solution direction rather than a collection of unrelated features. The first implementation will concentrate on the request-to-fulfilment lifecycle and its governance. More advanced integrations and intelligence features remain deliberately separated so that they can be evaluated after the core workflow is stable.

— End of Ideation & Solution Discovery —